## Slide 1: TV tracker
Product Engineering project –Team 2
Brionne Boggioni Lance Boza Jose Rivera

## Slide 2: Team Introduction
Lance Boza – Primary Developer
Jose Rivera – Exception/Object Class Developer
Brionne Boggioni – Scrum Leader – Menu Class, SQL Developer

## Slide 3: Initial Design
Created ER Schema
Created UML Diagram
  This did have to be updated throughout development

## Slide 4: ER Schema

## Slide 5: UML Diagram

## Slide 6: TV Tracker Demo

## Slide 7: Kanban

## Slide 8: Kanban End of Tuesday

## Slide 9: Kanban Wednesday Morning

## Slide 10: Kanban Wednesday End of Day

## Slide 11: Kanban -Jose
Jose also completed the Main (Runner) class and the Users Class

## Slide 12: Kanban - Lance

## Slide 13: Kanban - Brionne

## Slide 14: What did we learn?
Git/Github – duplicate repository issues, nested repository issues.
Input Validation – several iterations trying to account for all possibilities
ER Schema and UML Diagrams are also iterative.

## Slide 15: Sprint Review
MVP was achieved within time constraint while maintaining an amicable and collaborative environment.
Congratulations

## Slide 16: Sprint Review – Next Steps
Lance – Adding Administration functionality
Jose – Adding Episode/Percentage progress indication
Brionne – Adding Star Rating functionality

## Slide 17: Adding Star Rating Functionality
Add Options to Menu “To rate one of my shows”, “Read reviews for a Show”
Add fields to user_shows table: “ratings”, “review”
Add the average stars to the All Shows listing
List anonymous reviews with associated star rating under the show title (when the menu option is used).

## Slide 18: Adding Episodes Tracking Functionality
Add an episodes column to the tv_shows table
Add additional attributes to the Shows Object Class (episodes)
Add Implementation in the WatchListImpl Class
Modify updateStatus method in Menu class to accommodate episode tracking

## Slide 19: Adding Admin User Functionality
Adding an extra entry and extra field for the tv_users table to account for admins
Add Implementation in the WatchListImpl Class
Prompt anyone who is an Admin a separate Menu to give them admin functions